ROBOAIAPATHS

Learning Management System

PRODUCT REQUIREMENTS DOCUMENT

Version 1.0  ·  May 2026  ·  CONFIDENTIAL

|  | Platform: Web (Next.js 14) + Android (Kotlin/XML) + iOS (React Native) |
| --- | --- |

|  | Roles: Admin · Instructor · Student |
| --- | --- |

|  | Auth: Mobile OTP via SMSMeta |
| --- | --- |

|  | Payments: PayU Gateway (UPI / Card / Netbanking) |
| --- | --- |

|  | Content Protection: HLS Signed URLs · PDF Watermarking (user ID + timestamp) |
| --- | --- |

|  | AI Features: Video Summarizer · Topic Q&A · Notes AI · Mindmap Generator |
| --- | --- |

|  | Live Sessions: Instructor-led · Invite Link or Open Broadcast · Live AI Chat Summary |
| --- | --- |

First we will build backend and then test this all on postman and then i will start with web frontend and android kotlin and also first tell me final tech stack free and paid both version then on my decision i will continue

# 1. Executive Summary

RoboAIAPaths is a full-stack Learning Management System built for a robotics and AI education brand. The platform serves three distinct roles — Admin, Instructor, and Student — with mobile-number OTP authentication, role-based content delivery, PayU payment integration, watermarked content protection, AI-powered learning tools, live sessions with chat, and an intelligent notes workspace.

The system is designed to be launched as a web application (Next.js 14) with companion Android (Kotlin/XML) and iOS apps, backed by a Node.js REST API, PostgreSQL, Redis, and Cloudflare CDN for HLS video delivery.

# 2. Goals & Non-Goals

## 2.1 Goals

- Deliver a secure, role-based LMS for robotics kits, AI tutorials, and future IT/development courses.

- Support three user roles with distinct content access rules enforced server-side.

- Implement OTP login (SMSMeta), PayU checkout, and webhook-based access grants.

- Protect all paid content via HLS signed URLs (video) and server-side PDF watermarking.

- Provide AI features: video summary, topic Q&A, notes AI, and mindmap generation.

- Support live instructor sessions with invite-link or open-broadcast modes and live AI chat summary.

- Launch device-binding system: one active device per user, admin approval required for additional devices.

- Ship web (Next.js), Android (Kotlin/XML), and iOS (React Native) clients from a single backend.

## 2.2 Non-Goals (V1)

- Native iOS build — PWA + React Native wrapper is acceptable for V1.

- Multi-language support — English/Hindi only for V1.

- Peer-to-peer discussion forums — single-instructor live chat is in scope; async forums are V2.

- Offline video download — PDF offline is V1; video offline is V2.

# 3. User Roles & Permissions

3.1 ADMIN — SUPER_ADMIN ROLE

- Authenticated via mobile OTP; session is JWT with SUPER_ADMIN claim.

- Full CRUD on courses, lessons, videos, PDFs, thumbnails, curriculum, pricing, and bundles.

- Sets content visibility per role: Student-only, Instructor-only, or Both.

- Creates and manages bundles: Video-Only, PDF-Only, Video+PDF Combo with INR pricing and optional coupon codes.

- Manages device-binding requests: Approve / Reject / Force-Logout old device.

- Views and manages all users: activate, deactivate, change role, reset OTP attempts.

- Views all PayU transactions, initiates refunds, downloads invoices and CSV exports.

- Creates live sessions, monitors active sessions, terminates any session.

- All admin actions are audit-logged.

3.2 INSTRUCTOR — INSTRUCTOR ROLE

- Authenticated via mobile OTP; session is JWT with INSTRUCTOR claim.

- Sees ONLY instructor-tagged content in their catalog.

- Can preview full course curriculum and description before purchase.

- Can purchase: PDF-Only pack OR PDF+Video combo (not Video-Only).

- After purchase: stream tutorial videos (if purchased), download watermarked PDFs.

- Access to robotics kit teaching guides, assembly tutorials, and admin-uploaded support docs.

- Can start or schedule a live session (invite-link mode or open-broadcast mode).

- Can request device binding for a new device; notified on admin approval.

3.3 STUDENT — STUDENT ROLE

- Authenticated via mobile OTP; session is JWT with STUDENT claim.

- Browses all student-tagged courses with full curriculum preview before purchase.

- Can watch free demo clips without login.

- Can purchase: Video-Only pack OR Video+PDF combo.

- After purchase: adaptive video streaming (HLS), watermarked PDF download.

- Progress tracking, bookmarks, notes, completion badges.

- Can join live sessions via link or open broadcast.

- Can request device binding; notified on admin approval.

# 4. Complete Feature List

## 4.1 Authentication

| # | FEATURE | DESCRIPTION | PRIORITY | EFFORT |
| --- | --- | --- | --- | --- |
| F-01 | Mobile OTP Login | User enters 10-digit mobile; SMSMeta sends 6-digit OTP; verify on submit | P0 | S |
| F-02 | OTP Retry Limit | Block after 5 failed attempts; 30-min cooldown | P0 | S |
| F-03 | JWT Session | HS256 JWT with role claim; 7-day refresh token in HttpOnly cookie | P0 | S |
| F-04 | Role Detection | On OTP success, API returns role; frontend routes accordingly | P0 | S |
| F-05 | Session Revocation | Force-logout from admin panel; Redis token blacklist | P1 | M |

## 4.2 Content Management (Admin)

| # | FEATURE | DESCRIPTION | PRIORITY | EFFORT |
| --- | --- | --- | --- | --- |
| F-10 | Course CRUD | Create / Edit / Delete courses with title, description, category, tags, thumbnail | P0 | M |
| F-11 | Video Upload | MP4/HLS upload to Cloudflare R2; auto-transcode to HLS via FFmpeg worker | P0 | L |
| F-12 | PDF Upload | Upload PDF; stored in R2 with ACL private; served via signed URL | P0 | M |
| F-13 | Curriculum Builder | Ordered lesson list per course; drag-to-reorder; duration per lesson | P0 | M |
| F-14 | Role Visibility | Per-course flag: STUDENT / INSTRUCTOR / BOTH | P0 | S |
| F-15 | Bundle Builder | Create named bundle; attach course; set price; enable/disable | P0 | M |
| F-16 | Coupon Codes | Alphanumeric coupon; % or flat discount; expiry date; usage limit | P1 | M |
| F-17 | Publish Toggle | Draft → Published state machine | P0 | S |

## 4.3 Content Protection & Watermarking

| # | FEATURE | DESCRIPTION | PRIORITY | EFFORT |
| --- | --- | --- | --- | --- |
| F-20 | HLS Signed URLs | All video streams served via CloudFront signed URLs; 1-hour TTL | P0 | M |
| F-21 | PDF Watermark | On-the-fly PDF watermarking: user display name + user ID + timestamp diagonal overlay using pdf-lib before download | P0 | M |
| F-22 | Video Watermark | Floating semi-transparent user-ID overlay rendered client-side in HLS.js player; cannot be removed by screenshot | P0 | M |
| F-23 | DRM Token Check | Every HLS segment request verified against Redis access token | P1 | L |
| F-24 | Download Block | Right-click / devtools download blocked via JS; HLS encryption (AES-128) for segments | P1 | M |

## 4.4 Payments (PayU)

| # | FEATURE | DESCRIPTION | PRIORITY | EFFORT |
| --- | --- | --- | --- | --- |
| F-30 | PayU Checkout | Generate PayU hash server-side; redirect to PayU hosted page; support UPI/card/netbanking | P0 | M |
| F-31 | Webhook Handler | POST /api/v1/webhooks/payu; verify HMAC; create order record; auto-grant access | P0 | M |
| F-32 | Access Grant | On webhook success: insert user_course_access row; return 200 to PayU | P0 | S |
| F-33 | Order History | User-facing list of orders with status, date, amount, invoice download | P1 | M |
| F-34 | Refund API | Admin-initiated refund via PayU refund API; update order status | P1 | M |
| F-35 | Invoice PDF | Auto-generated invoice PDF with course, amount, date, user details | P1 | M |

## 4.5 Device Binding

| # | FEATURE | DESCRIPTION | PRIORITY | EFFORT |
| --- | --- | --- | --- | --- |
| F-40 | Device Fingerprint | On login: collect device_id (UUID stored in device storage); send to API | P0 | M |
| F-41 | Binding Limit | Each user account tied to 1 active device_id; stored in DB | P0 | S |
| F-42 | New Device Request | If device_id mismatch: user submits binding request with device info | P0 | S |
| F-43 | Admin Queue | Admin panel shows pending requests with user, device, timestamp | P0 | S |
| F-44 | Approve / Reject | Admin approves: new device_id set as active; push notification to user | P0 | S |
| F-45 | Force Logout | Admin can revoke old device: JWT blacklisted in Redis | P1 | S |
| F-46 | Audit Log | Every binding change logged: who, when, old device, new device | P1 | S |

## 4.6 Live Sessions

| # | FEATURE | DESCRIPTION | PRIORITY | EFFORT |
| --- | --- | --- | --- | --- |
| F-50 | Session Create | Instructor creates session: title, date, description, type (INVITE / OPEN) | P0 | L |
| F-51 | Invite-Link Mode | Generate unique short link; only users with link can join | P0 | M |
| F-52 | Open Broadcast Mode | All enrolled students in the course can join; listed on their dashboard | P0 | M |
| F-53 | WebRTC Streaming | Instructor streams via browser WebRTC; students watch via HLS relay (mediasoup or LiveKit) | P0 | XL |
| F-54 | Live Chat | Real-time WebSocket chat during session; messages stored per session | P0 | L |
| F-55 | AI Chat Summary | At session end (or on demand): Claude/OpenAI summarises entire chat transcript into key points | P1 | M |
| F-56 | Session Recording | Auto-record to R2; available to enrolled users post-session | P1 | L |
| F-57 | Hand Raise / Q&A | Students can raise hand; instructor sees queue | P2 | M |

## 4.7 AI Features

| # | FEATURE | DESCRIPTION | PRIORITY | EFFORT |
| --- | --- | --- | --- | --- |
| F-60 | Video Summariser | After video is watched (or on demand), AI generates chapter-by-chapter summary using transcript (Whisper/AssemblyAI) + LLM | P1 | L |
| F-61 | Topic Q&A | User types a topic or question; AI answers using course transcript as context (RAG pipeline) | P1 | L |
| F-62 | AI Notes Polish | User writes raw notes; AI reformats into structured, decorated, readable notes with headings and highlights | P1 | M |
| F-63 | AI Mindmap | From notes or video summary, AI generates a JSON mindmap tree; rendered as interactive SVG in app | P1 | L |
| F-64 | AI Blockflow | From topic or notes, AI generates a step-by-step block diagram (JSON); rendered in notes canvas | P2 | L |
| F-65 | Live Session Summary | AI summarises live chat + transcript at end of each session | P1 | M |

## 4.8 Notes App

| # | FEATURE | DESCRIPTION | PRIORITY | EFFORT |
| --- | --- | --- | --- | --- |
| F-70 | Rich Text Notes | Block-based editor (Tiptap/ProseMirror); bold, italic, heading, code, lists | P1 | L |
| F-71 | Note Organisation | Notes linked to course and lesson; user can also create standalone notes | P1 | M |
| F-72 | Mindmap Viewer | Interactive SVG mindmap from AI-generated JSON; zoom, pan, expand nodes | P1 | L |
| F-73 | Blockflow Canvas | Drag-and-drop block diagram canvas; nodes exported as PNG | P2 | XL |
| F-74 | AI Polish Button | One-click AI formatting of selected notes | P1 | M |
| F-75 | Export Notes | Export note as PDF or markdown file | P2 | M |
| F-76 | Sync Across Devices | Notes stored server-side; available on web and mobile | P1 | M |

# 5. API Design (REST — /api/v1)

Base URL: https://api.roboaiapaths.com/api/v1   |   Auth header: Authorization: Bearer <JWT>

## 5.1 Auth Endpoints

| METHOD | ENDPOINT | DESCRIPTION | AUTH |
| --- | --- | --- | --- |
| POST | /auth/otp/request | Request OTP for a mobile number | Public |
| POST | /auth/otp/verify | Verify OTP, receive JWT + refresh token | Public |
| POST | /auth/token/refresh | Refresh JWT using HttpOnly refresh token | Public |
| POST | /auth/logout | Revoke session (blacklist JWT in Redis) | User JWT |
| GET | /auth/me | Get current user profile + role | User JWT |

## 5.2 Courses & Content

| METHOD | ENDPOINT | DESCRIPTION | AUTH |
| --- | --- | --- | --- |
| GET | /courses | List courses (filtered by role from JWT) | User JWT |
| GET | /courses/:id | Course detail, curriculum, pricing | User JWT |
| POST | /courses | Create course (admin only) | Admin JWT |
| PUT | /courses/:id | Update course | Admin JWT |
| DELETE | /courses/:id | Soft-delete course | Admin JWT |
| POST | /courses/:id/videos | Upload video lesson (multipart) | Admin JWT |
| POST | /courses/:id/pdfs | Upload PDF attachment | Admin JWT |
| GET | /courses/:id/stream/:lessonId | Get signed HLS URL (checks access) | User JWT |
| GET | /courses/:id/pdf/:lessonId | Get watermarked PDF (checks access) | User JWT |

## 5.3 Bundles & Orders

| METHOD | ENDPOINT | DESCRIPTION | AUTH |
| --- | --- | --- | --- |
| GET | /bundles/:courseId | List bundles for a course | User JWT |
| POST | /bundles | Create bundle (admin) | Admin JWT |
| POST | /orders/initiate | Create PayU hash, return payment params | User JWT |
| POST | /webhooks/payu | PayU payment notification (HMAC verified) | Public+HMAC |
| GET | /orders | List user orders | User JWT |
| GET | /orders/:id/invoice | Download invoice PDF | User JWT |
| POST | /orders/:id/refund | Initiate refund (admin) | Admin JWT |

## 5.4 Device Binding

| METHOD | ENDPOINT | DESCRIPTION | AUTH |
| --- | --- | --- | --- |
| POST | /devices/check | Check if device_id is bound to account | User JWT |
| POST | /devices/request | Submit new device binding request | User JWT |
| GET | /admin/devices/requests | List all pending requests | Admin JWT |
| PUT | /admin/devices/:id/approve | Approve binding; update active device | Admin JWT |
| PUT | /admin/devices/:id/reject | Reject with optional reason | Admin JWT |
| POST | /admin/devices/:userId/forcelogout | Revoke all tokens for user | Admin JWT |

## 5.5 Live Sessions

| METHOD | ENDPOINT | DESCRIPTION | AUTH |
| --- | --- | --- | --- |
| POST | /sessions | Create live session (instructor/admin) | Instructor JWT |
| GET | /sessions | List upcoming/active sessions for user | User JWT |
| GET | /sessions/:id | Session detail + join token | User JWT |
| POST | /sessions/:id/start | Start session; create LiveKit room | Instructor JWT |
| POST | /sessions/:id/end | End session; trigger AI summary job | Instructor JWT |
| GET | /sessions/:id/summary | Get AI-generated post-session summary | User JWT |
| WS | /sessions/:id/chat | WebSocket live chat channel | User JWT |

## 5.6 AI & Notes

| METHOD | ENDPOINT | DESCRIPTION | AUTH |
| --- | --- | --- | --- |
| POST | /ai/summarise/:lessonId | Generate video summary (queued job) | User JWT |
| POST | /ai/ask | RAG Q&A: {courseId, question} | User JWT |
| POST | /ai/polish-notes | AI-format raw notes text | User JWT |
| POST | /ai/mindmap | Generate mindmap JSON from text | User JWT |
| GET | /notes | List user notes | User JWT |
| POST | /notes | Create note {courseId?, lessonId?, title, content} | User JWT |
| PUT | /notes/:id | Update note | User JWT |
| DELETE | /notes/:id | Delete note | User JWT |
| GET | /notes/:id/export | Export note as PDF or MD | User JWT |

# 6. Database Schema (PostgreSQL)

### users

- id UUID PK · mobile VARCHAR(12) UNIQUE · role ENUM(admin,instructor,student) · is_active BOOL · otp_attempts INT · created_at

### devices

- id UUID PK · user_id FK · device_id VARCHAR · status ENUM(active,pending,rejected) · requested_at · approved_at · approved_by FK

### courses

- id UUID PK · title · description · category · thumbnail_url · visibility ENUM(student,instructor,both) · status ENUM(draft,published) · created_by FK · created_at

### lessons

- id UUID PK · course_id FK · title · type ENUM(video,pdf) · r2_key · duration_secs · order_index · created_at

### bundles

- id UUID PK · course_id FK · name · type ENUM(video_only,pdf_only,combo) · price_inr · is_active · created_at

### coupons

- id UUID PK · code UNIQUE · bundle_id FK · discount_type ENUM(flat,percent) · discount_value · expires_at · max_uses · used_count

### orders

- id UUID PK · user_id FK · bundle_id FK · amount_inr · payu_txn_id · status ENUM(pending,success,failed,refunded) · created_at

### user_course_access

- id UUID PK · user_id FK · course_id FK · bundle_id FK · access_type ENUM(video_only,pdf_only,combo) · granted_at · expires_at NULLABLE

### live_sessions

- id UUID PK · instructor_id FK · course_id FK · title · type ENUM(invite,open) · invite_token NULLABLE · status ENUM(scheduled,live,ended) · started_at · ended_at · recording_url · ai_summary TEXT

### session_chat_messages

- id UUID PK · session_id FK · user_id FK · message TEXT · sent_at

### notes

- id UUID PK · user_id FK · course_id FK NULLABLE · lesson_id FK NULLABLE · title · content JSONB (Tiptap doc) · mindmap_json JSONB · updated_at

### ai_jobs

- id UUID PK · type ENUM(summary,mindmap,notes_polish) · ref_id · status ENUM(queued,processing,done,failed) · result TEXT · created_at

# 7. Backend Build Guide — Step by Step

Build and test the entire backend first before touching the frontend. Every endpoint should be tested in Postman before proceeding to the next module.

## Phase 1 — Project Setup

- mkdir roboaiapaths-api && cd roboaiapaths-api && npm init -y

- npm install fastify @fastify/jwt @fastify/cookie @fastify/multipart @fastify/cors dotenv pg redis ioredis bull bullmq zod uuid axios pdf-lib sharp

- npm install -D typescript ts-node nodemon @types/node jest supertest

- Create folder structure: /src/{routes,services,middleware,db,jobs,utils}

- Set up .env: DATABASE_URL, REDIS_URL, JWT_SECRET, SMSMETA_KEY, PAYU_KEY, PAYU_SALT, R2_BUCKET, R2_ACCOUNT_ID, R2_ACCESS_KEY, R2_SECRET_KEY, AI_API_KEY

- Set up Prisma: npx prisma init → define all schemas above → npx prisma migrate dev --name init

- Test DB connection in Postman: GET /healthcheck returns { db: 'ok', redis: 'ok' }

## Phase 2 — Authentication Module

- Create SMSMeta service: POST to SMSMeta API with mobile, store OTP + TTL=5min in Redis as otp:{mobile}

- POST /auth/otp/request: validate mobile regex → call SMSMeta service → 200 OK

- POST /auth/otp/verify: get otp from Redis → compare → if match: create/fetch user → sign JWT → set refresh cookie

- Middleware: authenticate() — verify JWT, attach req.user

- Middleware: authorize(roles[]) — check req.user.role

- Postman tests: request OTP → verify OTP → get JWT → call GET /auth/me with Bearer → expect user object

- Test OTP retry limit: call verify 5 times with wrong OTP → expect 429 on 6th

## Phase 3 — Device Binding Module

- On OTP verify: extract device_id from request body → check devices table → if no record: insert as active → if mismatch: return 403 with DEVICE_MISMATCH error

- POST /devices/request: insert devices row with status=pending

- Admin endpoints: GET /admin/devices/requests → PUT approve → PUT reject → POST forcelogout (Redis blacklist)

- Postman: login with device_id_A → login again with device_id_B → expect 403 → POST /devices/request → approve as admin → login again with device_id_B → expect 200

## Phase 4 — Content Management Module

- Set up Cloudflare R2 client using @aws-sdk/client-s3 (R2 is S3-compatible)

- POST /courses: create course record with admin JWT

- POST /courses/:id/videos: multipart upload → stream to R2 at key courses/{courseId}/videos/{uuid}.mp4 → queue FFmpeg HLS transcode job in BullMQ

- BullMQ worker: transcode MP4 to HLS (m3u8 + ts segments) → upload segments to R2 → update lesson.r2_key to .m3u8 path

- POST /courses/:id/pdfs: upload PDF to R2 at key courses/{courseId}/pdfs/{uuid}.pdf

- GET /courses/:id/stream/:lessonId: check user_course_access → generate CloudFront signed URL (1hr TTL) → return URL

- GET /courses/:id/pdf/:lessonId: check user_course_access → fetch PDF from R2 → watermark with pdf-lib (overlay user display name + user ID + timestamp diagonal across each page) → stream to client

- Postman: upload course → upload video → poll job status → verify signed URL works → verify unsigned URL returns 403

## Phase 5 — Payments Module

- POST /orders/initiate: create pending order in DB → compute PayU hash (SHA512 of key|txnid|amount|productinfo|firstname|email|||||||||||salt) → return PayU params to frontend

- POST /webhooks/payu: verify incoming HMAC from PayU → if valid and status=success: update order to success → insert user_course_access → return 200

- GET /orders: list user orders with course names and bundle types

- Postman: initiate order → manually trigger test webhook with test credentials → verify access row created → call stream endpoint → should now return signed URL

- Test failure path: webhook with status=failure → order stays pending → stream endpoint returns 403

## Phase 6 — Live Sessions Module

- Install LiveKit SDK: npm install livekit-server-sdk

- Create LiveKit Cloud project (or self-host); store LIVEKIT_API_KEY and LIVEKIT_API_SECRET in .env

- POST /sessions: create session record in DB

- POST /sessions/:id/start: create LiveKit room via SDK → return instructor join token

- GET /sessions/:id: generate viewer join token for authenticated user → return token + LiveKit URL

- WebSocket /sessions/:id/chat: use Fastify websocket plugin; store messages in DB; broadcast to all connected clients

- POST /sessions/:id/end: mark session ended → queue AI summary job (pass all chat messages + transcript if available)

- Postman: create session → start → get viewer token → verify token structure → end session → poll summary job

## Phase 7 — AI Module

- Set up AI service using Anthropic Claude API (or OpenAI); store key in .env

- For video transcripts: integrate AssemblyAI or Whisper on the HLS recording; store transcript in DB after session ends

- POST /ai/summarise/:lessonId: fetch transcript → send to LLM with prompt 'Summarise this lesson into key chapters and bullet points' → store in ai_jobs → return jobId

- GET /ai/jobs/:id: poll job status and result

- POST /ai/ask: fetch course transcript/notes as context → RAG query to LLM → return answer with source references

- POST /ai/polish-notes: send raw notes text to LLM with prompt 'Format these notes into beautiful structured markdown with headings, bullets, and emphasis' → return formatted text

- POST /ai/mindmap: send topic/notes to LLM requesting JSON mindmap tree { root, children: [{label, children}] } → validate and return JSON

- Postman: test each AI endpoint with sample text/lesson IDs; verify JSON structure for mindmap endpoint

## Phase 8 — Notes Module

- GET/POST/PUT/DELETE /notes: standard CRUD; content stored as Tiptap JSON in JSONB column

- GET /notes/:id/export: for PDF export, use pdf-lib to render note content; for MD export, convert Tiptap JSON to markdown

- Postman: create note → update → export as PDF → download and verify content

# 8. Frontend Build Guide

## 8.1 Next.js 14 Web App

### Setup

- npx create-next-app@latest roboaiapaths-web --typescript --tailwind --app

- npm install @tanstack/react-query axios hls.js tiptap @tiptap/react @tiptap/starter-kit livekit-client d3 framer-motion zustand

- Configure next.config.js: add API base URL env var, image domains (R2/CDN)

### Page Structure (App Router)

- / — Landing page with course catalogue, no auth required

- /login — Mobile number input + OTP verification

- /dashboard — Role-based redirect: /admin, /instructor, /student

- /admin/... — Course upload, user management, device requests, orders, live sessions

- /instructor/... — Catalog, purchase, content library, live session creator

- /student/... — Course browse, purchase, video player, PDF viewer, progress, notes

- /live/:sessionId — Live session room (video + chat)

- /notes — Notes workspace with mindmap and blockflow views

### Key Components

- OTPInput — 6-box animated OTP entry

- HLSPlayer — hls.js based player with floating user watermark overlay, resume support

- PDFViewer — react-pdf for in-browser PDF display with watermark layer

- LiveRoom — LiveKit React SDK components for video room

- LiveChat — WebSocket chat panel with message list and input

- NoteEditor — Tiptap block editor with AI polish button

- MindmapViewer — D3-based interactive mindmap from JSON

- PayUCheckout — Redirect flow to PayU hosted page

### Auth Flow

- POST /auth/otp/request on mobile submit

- OTP input screen: POST /auth/otp/verify on complete

- Store JWT in memory (Zustand); refresh token in HttpOnly cookie

- Axios interceptor: attach Bearer on every request; on 401: refresh → retry

- Route guard: middleware.ts checks JWT role, redirects accordingly

## 8.2 Android App (Kotlin + XML)

### Setup

- Create new Android project: Empty Activity, Kotlin, min SDK 23

- Add to build.gradle: Retrofit2, OkHttp3, Coroutines, ExoPlayer (HLS), Hilt DI, Navigation Component, LiveData/ViewModel, DataStore (device_id storage)

- Set up Retrofit with AuthInterceptor (attach Bearer) and TokenRefreshInterceptor (on 401)

### Module Structure

- auth/ — OTPFragment, OTPViewModel, AuthRepository, TokenManager (DataStore)

- home/ — HomeFragment per role, CourseListAdapter (RecyclerView)

- player/ — ExoPlayerFragment with HLS signed URL, floating watermark View overlay

- pdf/ — PdfViewerFragment using PdfRenderer API; download with watermark shown

- purchase/ — BundleFragment, PayUWebViewActivity (load PayU URL in WebView), OrdersFragment

- live/ — LiveSessionFragment using LiveKit Android SDK, ChatRecyclerView, WebSocket client

- notes/ — NotesListFragment, NoteEditorFragment (MarkwonEditor), MindmapView (custom Canvas/SVG)

- device/ — DeviceCheckService (on login), BindingRequestFragment

### Device Binding Implementation

- On app first launch: generate UUID → store in EncryptedSharedPreferences as device_id

- On every login: include device_id in OTP verify request body

- If API returns DEVICE_MISMATCH (403): show BindingRequestFragment → POST /devices/request

- FCM push notification: on admin approval, deep-link user back to login

### Video Player with Watermark

- Load signed HLS URL into ExoPlayer MediaSource

- Overlay custom WatermarkView on top of PlayerView with user display name + ID + timestamp

- WatermarkView: Canvas drawText at 45-degree diagonal, semi-transparent, random position every 30s

- Block screenshots: getWindow().setFlags(FLAG_SECURE, FLAG_SECURE)

# 9. Tech Stack Summary

| LAYER | TECHNOLOGY | PURPOSE |
| --- | --- | --- |
| Web Frontend | Next.js 14 (App Router) | SSR, ISR, role-based routing |
| Mobile — Android | Kotlin + XML + Jetpack | Native Android, ExoPlayer, Hilt |
| Mobile — iOS | React Native (Expo) | Cross-platform iOS client |
| API Server | Node.js + Fastify | REST API, JWT, WebSocket |
| ORM | Prisma | Type-safe DB access |
| Primary DB | PostgreSQL 15 | Users, courses, orders, access |
| Cache / Sessions | Redis | OTP TTL, JWT blacklist, rate-limit |
| File Storage | Cloudflare R2 or any free service | Videos, PDFs, thumbnails |
| Video CDN | CloudFront + HLS free service | Signed URL streaming, AES-128 |
| Video Transcode | FFmpeg + BullMQ | MP4 → HLS worker queue |
| Live Video | LiveKit Cloud or any free service | WebRTC + SFU relay |
| Payments | PayU | Checkout, webhooks, refunds |
| OTP SMS | SMSMeta | Mobile OTP delivery |
| AI / LLM | Claude (Anthropic) API | Summary, Q&A, notes, mindmap |
| Transcription | AssemblyAI / Whisper free service | Video-to-text for AI features |
| PDF Watermark | pdf-lib (Node.js) | Server-side watermarking |
| Job Queue | BullMQ + Redis | Async: transcode, AI jobs, emails |
| Email | AWS SESany other free s3rvice | Receipts, device alerts |
| Monitoring | Prometheus + Grafana any free service | Metrics, alerts, uptime |
| Infra | Vps hosting hostinger deployment | Auto-scaling, zero-downtime deploy |
| CI/CD | GitHub Actions | Tests, staging, production releases |

# 10. Scalability & Architecture Notes

## 10.1 Video Delivery

- All videos transcoded to multi-bitrate HLS (360p/720p/1080p) for adaptive streaming.

- Segments stored in Cloudflare R2; served via CloudFront with signed cookies (not per-URL) for playlist + all segments.

- AES-128 HLS encryption: key served from API (requires valid JWT), not from CDN.

## 10.2 API Scaling

- Stateless Fastify API pods; scale horizontally via Kubernetes HPA.

- All session state in Redis; no in-memory state on API pods.

- BullMQ workers run as separate pods; scale independently of API.

## 10.3 Database

- PostgreSQL with read replicas for course listing and analytics queries.

- Indexes on: users.mobile, orders.user_id, user_course_access.(user_id, course_id), devices.user_id.

- Soft deletes on courses and users (deleted_at column) to preserve order history.

## 10.4 Security

- All secrets in environment variables, never in code.

- JWT secret rotated every 90 days; old tokens blacklisted via Redis.

- PayU HMAC verification on every webhook; reject if signature mismatch.

- PDF watermark includes user ID, device ID, and timestamp to trace leaks.

- FLAG_SECURE on all video screens in Android; disables screenshot API.

- Rate limiting: 5 OTP requests per mobile per hour; 100 API requests per minute per IP.

## 10.5 Release Strategy

- Phase 1 (4 weeks): Auth + Courses + Payments + Device Binding — core LMS working.

- Phase 2 (3 weeks): Live Sessions + Notes App + Android app.

- Phase 3 (3 weeks): AI features (summary, Q&A, mindmap, notes polish).

- Phase 4 (2 weeks): iOS app, analytics dashboard, coupon system, export features.

# 11. Postman Testing Guide

Create a Postman Collection named 'RoboAIAPaths LMS API'. Use Collection Variables: BASE_URL, JWT_TOKEN, ADMIN_JWT, INSTRUCTOR_JWT, STUDENT_JWT, DEVICE_ID, COURSE_ID, BUNDLE_ID, ORDER_ID, SESSION_ID.

## Test Order

- Auth flow: request OTP (admin mobile) → verify → store token as ADMIN_JWT

- Repeat for instructor and student mobiles → store respective JWTs

- Admin: POST /courses → store {{COURSE_ID}}

- Admin: POST /courses/{{COURSE_ID}}/videos → upload test MP4

- Admin: POST /bundles → set price 499 → store {{BUNDLE_ID}}

- Student: POST /orders/initiate with bundle_id → get PayU params → note txnid

- Simulate webhook: POST /webhooks/payu with test hash (use PayU test credentials)

- Student: GET /courses/{{COURSE_ID}}/stream/:lessonId → should return signed URL (200)

- Student without access: repeat stream request → should return 403

- Device binding: login student with different device_id → expect 403 → request binding → admin approve → login again → expect 200

- Live session: instructor POST /sessions → POST /sessions/:id/start → student GET /sessions/:id → verify join token returned

- AI: POST /ai/summarise/:lessonId → poll job → GET /ai/jobs/:id until done → read summary

# 12. Open Questions & Decisions Needed

| # | QUESTION | DECISION NEEDED |
| --- | --- | --- |
| Q1 | AI provider | Anthropic Claude API (recommended) or OpenAI GPT |
| Q2 | LiveKit vs Agora | LiveKit Cloud (open-source, predictable pricing) vs Agora (per-minute billing) noidea what is this use free mode |
| Q3 | Video offline for V1 | Should offline download for Android be in V1 or V2? |
| Q4 | Instructor video upload | Instructors can upload their own course content or is that admin-only? |
| Q5 | Notes API | Use Tiptap cloud sync API or self-host note sync on own DB? If not any free option |
| Q6 | PDF DRM | we need full DRM (e.g., PDF encryption)? |
| Q7 | PayU test mode | Do you have PayU test credentials ready for Postman testing? Yes i have this |
| Q8 | SMSMeta sandbox | Is there a sandbox mode for SMSMeta to avoid real SMS charges in dev? Yes i have this |

— End of Document —